To	: Head ICT

Thru	: Manager IT

Thru	: Senior Systems Administrator

Thru	: Information Systems Officer (Software)

Date: September 29, 2025

Subject: Request for Accountable Advance – UGX 12,000,000 for WIS Restoration Support

We request an accountable advance of Uganda Shillings Twelve Million (UGX 12,000,000) to cover costs associated with urgent technical support provided by the consultant during the restoration of the Wayleaves Information System (WIS).

This support was essential for the timely management of Project Affected Persons’ (PAPs) data thereby safeguarding the compensation process following the recent system disruption.

The restoration process has been successfully completed, and the system is now fully operational.

A detailed breakdown of the activities undertaken, their duration, and the associated costs is provided below.

| No | From Date | To Date | Number of Days | Activity | Description | Amount (UGX) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 26-Aug-25 | 26-Aug-25 | 1 | SQL Server Installation | Install SQL Server on the new server | 100,000 |
| 2 |  |  |  | SSMS Installation | Install Microsoft SQL Server Management Studio | 50,000 |
| 3 |  |  |  | Database backup restoration | Restoration of 19-Nov-2024 Backup | 120,000 |
| 4 | 27-Aug-25 | 27-Aug-25 | 1 | Install Visual Studio | Install Visual Studio | 50,000 |
| 5 |  |  | 1 | Compiled WIS app | Compiled the WIS source code | 150,000 |
| 6 | 28-Aug-25 | 04-Sep-25 | 8 | Resolution of Compile Errors | Resolution of compile errors before the WIS source code could compile successfully | 3,000,000 |
| 7 |  |  |  | Database backup restoration | Restoration of 30-Jul-2025 Backup | 130,000 |
| 8 | 05-Sep-25 | 05-Sep-25 | 1 | Install IIS | Add IIS roles and features to the new server | 120,000 |
| 9 |  |  |  | Install ODBC Drivers | Install & configure ODBC for SQL | 100,000 |
| 10 |  |  |  | DB Connectivity Testing | Verify database integrity, run sample queries | 80,000 |
| 11 |  |  |  | Install .NET Framework 4.6.1 | Install .NET Framework 4.6.1 | 100,000 |
| 12 | 06-Sep-25 | 09-Sep-25 | 4 | Source for and install Crystal Reports 2008 Runtime | Source for Crystal Reports 2008 Runtime Version=12.0.1100.0 which is no longer has mainstream support by SAP and is no longer hosted on the official SAP download portal or vendor websites | 3,000,000 |
| 13 | 10-Sep-25 | 12-Sep-25 | 3 | Source for and install Crystal Reports for Visual Studio 2008 | Source for Crystal Reports for Visual Studio 2008 which is no longer has mainstream support by SAP and is no longer hosted on the official SAP download portal or vendor websites | 1,000,000 |
| 14 | 09/12/2025 | 09/28/2025 | 20 | Design of reports | Designed 48 Reports namely: PKGCompensationChecklistGroup1, PKGCompensationChecklistGroup2, PKGCompensationChecklistGroup3A, PKGCompensationChecklistGroup3B, PKGCompensationChecklistGroup3C, PKGCropsGroup1, PKGCropsGroup2, PKGCropsGroup3A, PKGCropsGroup3B, PKGCropsGroup3C, PKGFixturesGroup1, PKGFixturesGroup2, PKGFixturesGroup3A, PKGFixturesGroup3B, PKGFixturesGroup3C, PKGLandGroup2, PKGLandGroup3A, PKGLandGroup3B, PKGLandGroup3C, PKGListofDefinitionsGroup1, PKGListofDefinitionsGroup2, PKGListofDefinitionsGroup3A, PKGListofDefinitionsGroup3B, PKGListofDefinitionsGroup3C, PKGMainClosingDocumentsGroup1, PKGMainClosingDocumentsGroup2, PKGMainClosingDocumentsGroup3A, PKGMainClosingDocumentsGroup3B, PKGMainClosingDocumentsGroup3C, PKGOptionDisclosureGroup1, PKGOptionDisclosureGroup2, PKGOptionDisclosureGroup3A, PKGOptionDisclosureGroup3B, PKGOptionDisclosureGroup3C, PKGPersonalIdentificationGroup1, PKGPersonalIdentificationGroup2, PKGPersonalIdentificationGroup3A, PKGPersonalIdentificationGroup3B, PKGPersonalIdentificationGroup3C, PKGResidentialStructuresGroup1, PKGResidentialStructuresGroup2, PKGResidentialStructuresGroup3A, PKGResidentialStructuresGroup3B, PKGResidentialStructuresGroup3C, RPT_BATCH_HISTORY, RPT_BATCH_PRINTOUT, RPT_GRIEVANCE_BRIEF, RPT_PAYRQ_STATUS | 4,000,000 |
|  | Total |  | 39 |  |  | 12,000,000 |