### Highlights of Meeting held with Land Acquisition Section

### At 2:00 pm, Lugogo Office Block

- Members recommended that ICT engage a competent data recovery expert to facilitate the restoration of inaccessible folders and databases.

- ICT was requested to confirm the feasibility of recovering the affected files and databases and provide an indicative timeline for completion.

- ICT should conduct a comprehensive reassessment to accurately reflect the restoration status of each user, as discrepancies have been observed between reported and actual progress.

- Members emphasized the need for WIS restoration to be prioritized and treated as an emergency.

- Guidance was sought on the handling of quarantined computers following the cyber incident, as this has hindered staff from executing critical assignments.

- The Head of Corporate Services expressed appreciation for the recent provision of a new company laptop and commended the ICT team for their responsiveness and efforts to date.

- Members cautioned against sole reliance on physical files for recovery, noting the risk of loss due to fire or malicious tampering, and stressed the importance of implementing additional safeguards.

- An urgent recommendation was made to establish an offline backup solution for WIS to enhance data security.

- Members resolved to provide ICT with a prioritized list of projects to guide restoration efforts effectively.

- A list of designated contact persons to work closely with ICT during the restoration process will be shared; names mentioned include Joseph Kunikina and Godwin Onen Kyaruhanga.

- ICT was tasked to prepare a comprehensive report detailing the extent of data loss resulting from the incident.

- ICT was also requested to develop and share a detailed schedule outlining the timelines for all WIS restoration activities.