UGANDA ELECTRICITY TRANSMISSION COMPANY LTD.

TERMS OF REFERENCE

FOR

MICROSOFT SHAREPOINT INTRANET UPGRADE

(UETCL CONNECT)

1.0	Introduction

UETCL deployed SharePoint way back in 2011 with the objective to empower teamwork with dynamic and productive team sites for every department. Sharing of files, data, news, and resources was another objective. Department sites have been customized to reflect the departmental mandates. While using SharePoint staff collaborate effortlessly and securely with team members across PCs, and mobile devices. The intranet was code named UETCL Connect. Meanwhile the UETCL Connect platform has since been upgraded from SharePoint 2010 to 2013.

It is in this regard that UETCL is seeking to engage the services of a consultant to Upgrade the entire SharePoint environment to the latest available platform while maintaining, as a minimum, the current functionality, introducing business critical Apps, business intelligence and reports.

- Scope of Work

The scope of the upgrade project shall include the following;

- Upgrade Microsoft SharePoint from the current 2013 version to the latest available version

- Upgrade the Microsoft SQL database from the current 2012 version to the latest available version

- Migrate all the data from the existing environment to the new environment including forms and their underlying workflows

- Migrate the embedded leave management application to the upgraded environment together with its data, functionality and underlying workflows

- Provide additional functionality as specified in this document to leverage the new upgraded SharePoint features

- Setup a high availability mechanism for SharePoint to provide assurance for continuous operations irrespective of faults or routine maintenance activities.

- Brand the upgraded environment with the UETCL color themes, logos and graphics.

- Train 5 technical staff on the setup, configuration and administration of the new platform

- Train 3 technical staff on apps development from the upgraded platform

- Maintain and support the entire upgraded SharePoint platform for 12 months

- Detailed requirement

Bidders are required to respond by clearly stating how they intend to accomplish the set requirement by filling in the table 1.0 below;

| No. | Item | UETCL Requirement | Bidders Response |
| --- | --- | --- | --- |
| 1. | Upgrade path | - Upgrade SharePoint from 2013 to the latest version - Upgrade MSSQL from 2012 to latest version |  |
| 2. | Cloud Vs On premise | - Setup a hybrid with both on premise and cloud services |  |
| 3. | License and subscription | - Provide for 300 users subscribing for 2 years |  |
| 4. | Migration | - Migrate all the data from the existing environment to the new environment including forms and their underlying workflows. (See Appendix I for the list of forms to be migrated) - Migrate the Leave Management Application with all its functionalities |  |
| 5. | High availability | - Setup a high availability SharePoint back end with a hybrid failover (on premise and cloud) mechanism. |  |
| 6. | Branding | - Bidder shall brand the upgraded environment with the UETCL color themes, logos and graphics. |  |
| 7. | Additional functionality | - Bidder to configure the following additional functionality to leverage the new upgraded SharePoint features - Business Intelligence dashboards (content to be discussed with best evaluated bidder) but in generic terms these shall include; - Financial Dashboard - Power system Control/Dispatch Dashboard - Companywide high level Dashboard - Develop and deploy 5 (five) online business Apps that can run both on desktop and smart phone. (Details of which Apps shall be discussed with the best evaluated bidder) |  |
| 8. | Training | - Train 5 technical staff on the setup, configuration and administration of the new platform - Train 3 technical staff on apps development from the upgraded platform |  |
| 9. | Maintenance and support | - Maintain and support the entire upgraded SharePoint platform for 12 months |  |
| 10. | Documentation | - Bidder shall provide the full documentation, in soft and hard copy, of the upgraded SharePoint environment including the code and data dictionary for the developed Apps. |  |
| 11. | Completion acceptance | - Bidder shall deploy and commission the new environment with all its components into production after a 3 weeks parallel run. |  |
| 12. | Personnel Qualifications | Bidder must present personnel with the following credentials; - At least two university graduate SharePoint certified experts with minimum of three years’ experience. - At least two university graduate certified mobile Apps developers with minimum of three years’ experience - At least two university graduate certified MSSQL database administrators with minimum of three years’ experience. |  |
| 13. | Bidder’s experience | - At least three customer references for similar projects in the same range of bid prices as this in the past three years (Attach proof) - Bidder must be a Microsoft certified partner (Provide proof) |  |
| 14. | Methodology | - Clearly indicate the methodology and approach to the assignment for evaluation. |  |

4.0	Deliverables

The following deliverables are expected from the Consultant;

  - A successfully upgraded share point platform to the latest version – Upgrade report

  - Successfully migrated SharePoint database – Migration Report

  - 300 user licenses including subscription and maintenance for 2 years

  - 5 developed and deployed desktops/mobile Apps – Technical and User documentation

  - 3 Strategic Decision support Business Intelligence(BI) dashboards described as follows;

    - Financial Dashboard

    - Power system Control/Dispatch Dashboard

    - Companywide high level critical parameters Dashboard

  - Project Closure report

# 5.0	Project  Duration

The project shall not exceed 3 Months

# 6.0	 Experience Record

The work performed providing services of a similar nature and value over recent years is: [List all details of services provided using format below]

| No | Name of Client | Type of work Performed | Duration and dates of contract | Value of Contract |
| --- | --- | --- | --- | --- |

END

Work presented in a format different from that provided shall be rejected/ignored.